## Slide 1: Agile for Developers

## Slide 2: Agile for Developers: Menu
This module will introduce you to Agile and takes approximately 2 hours to complete.
Overview of Agile
Scrum Basics
Sprint Execution
Technical Best Practices
Agile - Testing
Sprint Review and Retrospective
Menu page will be designed

## Slide 3
When you complete this module, you should be able to:
State why Agile is important for software development
Define user story and share examples
List the characteristics of a Scrum Product Backlog
Relate Scrum roles with their responsibilities
Describe Scrum (Sprint) execution with its requirements
Identify technical best practices
Describe Sprint review and retrospective

## Slide 4: 01
Overview of Agile

## Slide 5: What is Agile?
5
Agile began as an iterative, collaborative, value-driven approach to developing software.
It was originally conceived as a framework to help structure work on complex projects with dynamic, unpredictable characteristics.
But since then, it has evolved into somewhat of a philosophy or world view, with a set of well articulated values and principles, common between Agile’s many varieties.
GV – felt the course started a little abruptly and didn’t introduce what Agile is – please validate
Notes: GA: Please add graphic

## Slide 6: The Agile manifesto – 2001
6
We are uncovering better ways of developing
software by doing it and helping others do it.
Through this work we have come to value:
That is, while there is value in the items on
the right, we value the items on the left more.
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
GV – Moved this slide up in the order for better flow.
Notes: GA to suggest, CE to implement: For text in blue box, use two colors. We will then change text at the bottom to “That is, while there is value in the items in x color , we value the items in y color more.

## Slide 7: Agile principles
GV – added content from the Taste of Agile program deck – There are universal Agile principles, changed title accordingly

## Slide 8: Agile values
GV – added content from the Taste of Agile program deck – again universal beliefs.
We need to include some content on each – Added the text
Trust – among the various stake holders (team, Scrum Master, Product owner, Project Manager) plays a vital role in making Agile successful
Respect – Individuals have to respect and consider the opinion of all the stake holders, no matter even if a team member is a Fresher to the team
Openness – Team/Scrum Master should be open to the Management and the Product owner while providing the status updates, highlighting risks (both internal and external risks)
Courage – Team should have the courage to say “NO” to the management if we cannot commit to the delivery with appropriate reasons

## Slide 9: Agile Client and management myths
9
If you work with a non-Agile aware executive management or client, their expectations will be that:
You accept change continuously
You will suddenly become more productive
You are doing development without any discipline
Notes: GA: Please add graphic

## Slide 10: Why use Agile for software development?
10
Software development must be adapted to include new ways of working and technology changes. These include:
Demand for Rapid product lifecycles
Increased interactions with customer
Move to adjacent or new markets
Impacts on Business and Software Development
Need for new skills and competencies
Increased security and privacy requirements
Greater need to align with strategic priorities
Intelligent / Connected Systems
Cloud Delivery
Collaborative Development
Multi Platform Delivery
Notes: GA; Add a relevant picture

## Slide 11: The problem with the Waterfall Model
11
Requirements Gathering
Design
Development
Testing
Launch and Maintain
Documentation, Signoffs, Handoff
Documentation, Signoffs, Handoff
Documentation, Signoffs, Handoff
Documentation, Signoffs, Handoff
Job Function A
Job Function B
Job Function C
Job Function D
Job Function E
Advantage: Highly Logical
Disadvantage: Time to market
As you saw in the previous module, traditional Waterfall treats Requirements Gathering , design, development, testing etc. as discrete phases in a software project as shown below.
The entire product is tested at a much later stage.
When working on projects with complex and changing requirements, the waterfall model has some shortcomings:
Poor visibility: Working software isn't produced until the end of the project, you never really know where you are on a Waterfall project. That last 20% of the project always seems to take 80% of the time.
GV – added some more text for transtition. Please validate

## Slide 12: The problem with the Waterfall Model (continued)
12
When working on projects with complex and changing requirements, the waterfall model potentially exposes us to some serious risks, including:
Accuracy of requirements: Waterfall methodology relies heavily on initial requirements. However, if these requirements are faulty in any manner, the project is doomed. As working software is only produced at the end - You don't even know if you are building the right solution until it's too late to make any changes.
Schedule compression and poor Quality: When the project starts to run out of time and money, testing is the only phase left. This means good projects are forced to cut testing short and quality suffers.
Inflexible to change: If the client realizes that they need more than they initially thought, and demand change, the project will come in late and impact budget.
Integration issues: Integration of all the modules happen at much later stage and any major integration issues which might impact the initial architecture/design will prove costly
GV – added some more content for better transtition. Please validate. What are the other risks we should include – Included one more risk

## Slide 13: Empirical processes used in Agile development
13
Process
Inspect & Adapt
Inputα
Outputβ
Agile can help manage the risk we just saw as it employs an empirical process.
The Empirical process is an inspect and adapt process where the product is built incrementally. Each feature is implemented, tested, and any improvements observed are taken care of and re-tested. This continues till the feature meets the acceptance criteria.
The process continues till all the features are implemented incrementally.

## Slide 14: 02
Scrum Basics

## Slide 15: What is the Scrum Framework?
15
You now have an understanding of the values and principles of Agile. Let us learn about one of the implementations called the Scrum Framework.
Scrum refers to a holistic or “rugby” approach. Teams go the distance as a unit, passing the ball back and forth to get the ball back into play as opposed to the traditional and sequential “relay race” approach for managing new product development.
It is not individual effort but the best coordination of the team that will determine success.

## Slide 16: Purpose of a user story
16
The industry standard user story has three components:
A brief description of the story used for planning
Conversations about the story
Tests that convey and document details
IBM has customized and added two additional components:
Assumptions
Estimating Elements
IBM Customized Additional Elements
Components of a User Story
1
2
3
A brief description of the story used for planning
Conversations about the story
Tests that convey and document details
4
5
Assumptions
Estimating Elements
A user story describes functionality that will be useful to a stakeholder of the system

## Slide 17: User stories: An example
17
As a sys admin at Wal*Mart, I want to configure WAS so I can manage my applications
Success would be…
Acceptance Test #1
Acceptance Test #2
User Story
Success would be…
WAS is configured
No critical errors occurred in the process
No data was lost

## Slide 18: Epic
18
As a user, I want to cancel a reservation so I am not charged for a travel arrangement I no longer need
As a premium site member, I want to cancel a reservation up to the last minute with no cancellation fee so I am not charged for a travel arrangement I no longer need
As a non-premium member, I want to cancel up to 24 hours in advance so I am not charged for a travel arrangement I no longer need
As a site visitor, I want to receive a confirmation of any cancelled reservation so I can have proof of cancellations
User Story
EPIC
Epic is a large user story that can be broken down into a number of smaller stories. It may take several sprints to complete an epic.

## Slide 19: Scrum Product Backlog
19
Scrum Product Backlog is a document with a list of requirements.
This list of requirements has the following characteristics:
An entry in the Scrum Product Backlog always adds value for the customer.
The entries in the Scrum Product Backlog are prioritized and ordered accordingly.
The level of detail depends on the position of the entry within the Scrum Product Backlog.
All entries are estimated.
The Scrum Product Backlog is a living document.
There are no action-items or low-level tasks in the Scrum Product Backlog.
Click the image to view a larger version.
Scrum Product Backlog
Notes: CE: Click image to show larger readable version.

## Slide 20: Case study: What could be some possible user stories?
Suppose that the Vice President of Facebook (FB) requires a portal for FB. What could be some possible user stories?
Click each character to learn more.
Administrator
Authorized User 3
Authorized User 2
Authorized User 1
New User
Vice President, Facebook
I want to create an account on FB so that I can login.
I want to search by Names / e-mail ID / FB login ID so that I can contact my friend.
I want to access the profile of a user so that I can delete the user.
I want to edit my profile so that I can update my details
I want to edit my profile so that I can update my details
I want to build an attractive FB portal.
EPIC
User Stories
Notes: GA and CE: Show a group of 5 people, with their roles either written on them or beside their image. The VP of FB can be seen standing aside. Click image to show respective blurbs.
Alternatively, we have one blurb where respective texts appear on click.

## Slide 21: Scrum roles and responsibilities
21
Note: This split list is planned by the Product Owner for a particular Sprint. Sprint is an execution cycle.

## Slide 22: Roles and responsibilities of Scrum Product Owner
22
The Product Owner is responsible for the overall project vision and goals.
The Product Owner:
Manages project Return On Investment (ROI) versus risk
Takes all inputs for what the team should produce and turns it into a prioritized list—the Scrum Product Backlog
Actively participates in Sprint planning and Sprint review meetings and is available for the team throughout the Sprint
Determines release plan and communicates it to the upper management and the customer

## Slide 23: Roles and responsibilities of the Scrum team
23
The team consists of 7 people, + or – 2
The team can be shared with other teams but this is not always suggested.
The team can change between Sprints but this is not always the best choice.
The team can be distributed but it is better when all members are collocated.
The team is cross-functional
The team possesses all the skills necessary to produce an increment of potentially shippable product.
The team takes on tasks based on skills, not just the official “role”.
The team is self-managing
The team manages itself to achieve the Sprint commitment.

## Slide 24: Roles and responsibilities of the Scrum Master
24
Serves the team
  The Scrum Master takes action to help remove impediments to the team’s effectiveness
  The Scrum Master facilitates the team’s group interactions to help the team achieve its full potential
Protects the team
  The Scrum Master protects the team from anything that threatens its effectiveness, such as outside interference or disruption
  The Scrum Master confronts uncomfortable issues, both inside and outside the team
Guides the team’s use of Scrum
Teaches Scrum to the team and to the organization
  The Scrum Master ensures that all standard Scrum rules and practices are followed
  The Scrum Master organizes all Scrum-related practices
Notes: GA: Use this in a table/smart are similar to the previous slide.

## Slide 25: Scrum project roles in a nutshell
25
This diagram summarizes the roles and responsibilities of the members of a Scrum project.

## Slide 26: Estimation with Story Points
26
Story Points are relative and are an estimate of:
  the amount of effort involved
  the complexity
  the risk inherent in it
Story Points allow to completly seperate the estimation of effort from the estimation of duration
  There are 2 ways to estimate Size with story points:
  Start with the smallest user story and assign it 1 Story Point. Estimate every other user story in relation to that
  Start with a user story of middle size, and assign the middle number on your scale to it. Proceed as above
End of estimation exercise, each User Story is assigend with a Story Point

## Slide 27: Estimation – Planning Poker
27
An iterative approach to estimating
Steps
Each estimator gets a deck of cards
Customer/ Product owner reads a story
Estimators select cards
Cards are turned over
Discuss differences
Re-estimate
Each estimator is given a deck of cards, each card has a valid estimate written on it
Customer/ Product owner reads a story and it’s discussed briefly
Each estimator selects a card that’s his or her estimate
Cards are turned over so all can see them
Discuss differences (especially outliers)
Re-estimate until estimates converge

## Slide 28: Sprint planning
28
Following activities happen during the Sprint Planning
The team understands details of what the Product Owner has prioritized on Product Backlog
The team decides how much productive time it has available during the Sprint
The team decides how many Product Backlog items it can commit to complete during Sprint
What’s on the Product Owner’s “shopping list”?
How much “money” do we have in our bank account?
How many items on the shopping list can we afford to “buy” with that “money”?
A Sprint (or iteration) is a consistent period of time in which the development team develops specific features of the product, end-to-end.
Features to be implemented in one Sprint are discussed and locked for the Sprint during Sprint Planning meeting and a Sprint Backlog is created.

## Slide 29: Sprint backlog: A sample
29
 |  |  | Day of Sprint |  |  |  |  |  | 
Backlog Item | Task | Owner | Initial Est. | 1 | 2 | 3 | 4 | 5 | 6
Enable all users to place book in shopping cart | Design business logic | Sanjay | 4 |  |  |  |  |  | 
 | Design user interface | Jing | 2 |  |  |  |  |  | 
 | Implement back-end code | Tracy | 2 |  |  |  |  |  | 
 | Implement front-end code | Tracy | 6 |  |  |  |  |  | 
 | Complete documentation | Joe | 8 |  |  |  |  |  | 
 | Unit testing | Philip | 4 |  |  |  |  |  | 
 | Regression testing | Philip | 2 |  |  |  |  |  | 
Upgrade transaction processing module | Implement back-end code | Tracy | 5 |  |  |  |  |  | 
 | Complete documentation | Joe | 6 |  |  |  |  |  | 
 | Unit testing | Philip | 3 |  |  |  |  |  | 
 | Regression testing | Philip | 3 |  |  |  |  |  | 
 | Total |  | 214 |  |  |  |  |  | 

## Slide 30: Sprint cycle of two weeks
30
This is a sample of a typical two week Sprint cycle and the various meetings planned during these two weeks.
The Sprint starts with the Sprint Planning Meeting where items for Sprint are locked. Prior to the Planning meeting, the team could have a pre-planning meeting for the next Sprint.
The Sprint review and retrospective meetings are conducted on the last day of the Sprint.
Notes: GA, CE: It will be good to have the table visible alongside with the content. Only if that is not possible on a slide, we should have: Click to view an enlarged version.

## Slide 31: Definition of “Done”
31
In Scrum, “Done” is defined as “Potentially Shippable”.
PRE-RELEASE S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
RELEASE
S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
RELEASE
RELEASE
RELEASE
RELEASE
RELEASE
RELEASE

## Slide 32: Spot Quiz
Which life cycle model does the Agile method follow:
A
Waterfall model
C
V-model
B
Iterative and Incremental model
D
None of the above
01
Select the correct answer, then click Next.
Notes: Answer - B

## Slide 33: Spot Quiz
Product backlog contains prioritized____ .
A
Epics
C
Epics and user stories
B
User stories
D
None of the above
02
Select the correct answer, then click Next.
Notes: Answer - C

## Slide 34: Spot Quiz
Which of the following roles is not defined by Scrum
A
Product Owner
C
Developer / Tester
B
Project Manager
D
Scrum Master
03
Select the correct answer, then click Next.
Notes: Answer - B

## Slide 35: 03
Sprint Execution

## Slide 36: Features of a Daily Scrum meeting
36
Every Developer / Tester reports the following three points:
  What task was I able to accomplish since yesterday?
  What task will I try to accomplish by tomorrow?
  Any issues blocking my work?
No discussions or conversations are held until the meeting ends.
Scrum Meetings are:
Held on each weekday
Attended by the whole team
Stand-up meetings, where the team stands to get quick updates as against sitting and increasing the possibility of a prolonged meeting
Of a duration of 15 minutes or less
In these meetings:
The Product Owner can attend and report
Update of artifacts such as Sprint backlog and task boards is presented after the stand-up

## Slide 37: Case study: Snippets from a Scrum meeting
37
Project requirement: This sample project requires building a product that will automate bank transactions. It includes user stories such as Creating New Accounts Reports, Creating Fixed Deposit, and Generating Reports. Here is a snippet from one Scrum meeting in the Sprint.
Click each character to learn more.
Developer B
Tester C
Developer A
Scrum Master
Notes: GA and CE: Show a group of 4 people, with their roles either written on them or beside their image. We can show respective texts appear on click in call-outs. The characters can be placed around the blue box or as the GA decides. Add a cross mark on top right to close the call out.

## Slide 38: Case study: Snippets from a Scrum meeting (continued)
38
Project requirement: This sample project requires building a product that will automate bank transactions. It includes user stories such as Creating New Accounts Reports, Creating Fixed Deposit, and Generating Reports. Here is a snippet from one Scrum meeting in the Sprint.
Click each character to learn more.
Developer B
Tester C
Developer A
Hi! I am working on User Story 1—Creating New Accounts Reports
  Yesterday I could create the Registration / Login page with an option for the user to select Creating New Account.
  By tomorrow, I will try to accomplish adding all the fields as either a text box or combo boxes.
  An impediment I see is that I need to know which fields are to be marked mandatory and which will be optional fields.
Scrum Master
Notes: GA and CE: Show a group of 4 people, with their roles either written on them or beside their image. We can show respective texts appear on click. The characters can be placed around the blue box or as the GA decides. Add a cross mark on top right to close the call out.

## Slide 39: Case study: Snippets from a Scrum meeting (continued)
39
Project requirement: This sample project requires building a product that will automate bank transactions. It includes user stories such as Creating New Accounts Reports, Creating Fixed Deposit, and Generating Reports. Here is a snippet from one Scrum meeting in the Sprint.
Click each character to learn more.
Developer A
Tester C
Developer B
Hello, I am on User Story 2—Creating Fixed Deposit states:
  Providing the user with a list of FD plans and rates is what I could accomplish developing yesterday Creating New Account.
  Today, I will begin work on how to check if the user is already an account holder. If the user is an account holder, then a webpage with user account details will get displayed. The FD account will be linked with the user’s Savings Bank (SB) account.
  The only issue I foresee is that I will need to leave office early today as I have a medical appointment.
Scrum Master

## Slide 40: Case study: Snippets from a Scrum meeting (continued)
40
Project requirement: This sample project requires building a product that will automate bank transactions. It includes user stories such as Creating New Accounts Reports, Creating Fixed Deposit, and Generating Reports. Here is a snippet from one Scrum meeting in the Sprint.
Click each character to learn more.
Tester C
Developer A
I am testing tasks from user stories of both Developers A and B
  Yesterday I tested the Registration / Login page. I validated the data entered and the formats allowed.
  By tomorrow, I will I validate the list of FD plans and their respective rates that will show up when the user creates a new account.
  The only issue I foresee is the display format of the list. Will it have a scroll feature in the dropdown list? Or should all entries be visible together in the dropdown list?
Scrum Master
Developer B

## Slide 41: Sprint backlog updation
 |  |  | Day of Sprint |  |  |  |  |  | 
Backlog Item | Task | Owner | Initial Est. | 1 | 2 | 3 | 4 | 5 | 6
Enable all users to place book in shopping cart | Design business logic | Sanjay | 4 | 2 | 0 |  |  |  | 
 | Design user interface | Jing | 2 | 2 | 2 |  |  |  | 
 | Implement back-end code | Tracy | 2 | 4 | 2 |  |  |  | 
 | Implement front-end code | Tracy | 6 | 6 | 6 |  |  |  | 
 | Complete documentation | Joe | 8 | 6 | 6 |  |  |  | 
 | Unit testing | Philip | 4 | 3 | 3 |  |  |  | 
 | Regression testing | Philip | 2 | 2 | 2 |  |  |  | 
Upgrade transaction processing module | Implement back-end code | Tracy | 5 | 10 | 8 |  |  |  | 
 | Complete documentation | Joe | 6 | 6 | 6 |  |  |  | 
 | Unit testing | Philip | 3 | 3 | 3 |  |  |  | 
 | Regression testing | Philip | 3 | 2 | 2 |  |  |  | 
 | Total |  | 214 | 220 | 205 |  |  |  | 
This is the Sprint Backlog tracker which is updated daily. The team updates the total number of hours that they still need to burn for a particular task. This helps the Scrum Master monitor the progress of the tasks and the team.
Notes: This is the Sprint Backlog tracker which will be updated daily. Team will update the total number of hours we still need to burn for a particular task.
This helps the Scrum Master monitor the progress of the tasks and the team.

## Slide 42: Task boards
The team updates the task board with the task status, on a day-to-day basis.
Click each bullet point to view the status in the task board at that stage.
The team begins with a blank task board template.
When the Sprint starts, all the tasks are in the TO DO section.
As the work begins on a task / sub-task, those tasks / sub-tasks are moved to the IN PROGRESS section.
The completed tasks / sub tasks are moved to the DONE tab.
Can we treat this as click each title to see a To Do/Progress/Done report? – No, this is sequential. Some tasks that are in progress come under the In Progress tab
Please have a look at this suggested presentation of content and confirm.

## Slide 43: Task boards (continued)
The team updates the task board with the task status, on a day-to-day basis.
Click each bullet point to view the status in the task board at that stage.
The team begins with a blank task board template.
When the Sprint starts, all the tasks are in the TO DO section.
As the work begins on a task/sub-task, those tasks/sub-tasks are moved to the IN PROGRESS section.
The completed tasks/sub tasks are moved to the DONE tab.
Interactivity from slide 33

## Slide 44: Task boards (continued)
The team updates the task board with the task status, on a day-to-day basis.
Click each bullet point to view the status in the task board at that stage.
The team begins with a blank task board template.
When the Sprint starts, all the tasks are in the TO DO section.
As the work begins on a task/sub-task, those tasks/sub-tasks are moved to the IN PROGRESS section.
The completed tasks/sub tasks are moved to the DONE tab.
Interactivity from slide 33

## Slide 45: Task boards (continued)
The team updates the task board with the task status, on a day-to-day basis.
Click each bullet point to view the status in the task board at that stage.
The team begins with a blank task board template.
When the Sprint starts, all the tasks are in the TO DO section.
As the work begins on a task / sub-task, those tasks / sub-tasks are moved to the IN PROGRESS section.
The completed tasks / sub tasks are moved to the DONE tab.
Interactivity from slide 33

## Slide 46: Task boards (continued)
The team updates the task board with the task status, on a day-to-day basis.
Click each bullet point to view the status in the task board at that stage.
The team begins with a blank task board template.
When the Sprint starts, all the tasks are in the TO DO section.
As the work begins on a task / sub-task, those tasks / sub-tasks are moved to the IN PROGRESS section.
The completed tasks / sub tasks are moved to the DONE tab.
Interactivity from slide 33

## Slide 47: Spot Quiz
Product Owner has to mandatorily participate in Daily Scrum Meeting
A
Yes
C
Not required
B
No
D
Need basis
04
Select the correct answer, then click Next.
Notes: Correct Answer: D

## Slide 48: Spot Quiz
Sprint backlog is updated by _____.
A
Scrum Master
C
Scrum Product Owner
B
Scrum Team
D
Any of the above
05
Select the correct answer, then click Next.
Notes: Answer - B

## Slide 49: 04
Technical Best Practices

## Slide 50: Technical best practices
The following are some technical best practices to be followed:
Test-driven development
Continuous refactoring
Automated builds and continuous integration
Collective code ownership
Frequent design and code reviews
Automated acceptance and regression tests

## Slide 51: Test-driven development
Start with a new requirement
Write test case(s) to test this requirement
Execute the test case(s)
Test cases passed?
Yes
No
Write the code
This flow chart describes the process followed for test-driven development.

## Slide 52: Advantages of test driven development
The following are some advantages of test-driven development:
Makes the developer first think about “how to use” the component and only then about “how to implement”
There is no code without a TEST; thus ensures all requirements are tested
Greater level of confidence in the code
Wide test coverage eliminates defects in the early stage
Increased code coverage
Notes: Developers: Pl ignore the gray area on some slides.

## Slide 53: Tools of test driven development
Specific tools are available to support test-driven development.
Framework for automating the unit tests
  Example: Junit, JMeter
Integrated development environment (IDE)
  For writing tests, using auto-completion and generation of missing code
  For running the tests
  For refactoring
    Example: Eclipse, RAD (Rational Application Developer)
Build environment
  For executing tests automatically and during the build process
  For computing code coverage
  For generating test reports
    Example: Maven, Jenkins

## Slide 54: Code refactoring
Code refactoring is the process of restructuring existing code without affecting its functionality.
Techniques
  Increasing level of abstraction
  Generalization
  Inline methods
  Inline class
Advantages
  Helps improve code quality, reusability and maintainability
  Helps improve performance of application

## Slide 55: Techniques of code refactoring
The following are the techniques of code refactoring:
Increasing level of abstraction
Generalization
Inline methods
Inline classes
Click each technique to view the code before and after restructuring.
Notes: On click two columns will appear titled Before and After as shown in the next 4 screens

## Slide 56: Techniques of code refactoring (continued)
Increasing level of abstraction
  // Before // After

## Slide 57: Techniques of code refactoring (continued)
Generalization
  // Before // After
public class TestOverriding {
public static void main(String aga[]){
Parrot bird=new Parrot();
bird.fly();
}
}
class Bird{
private void eats(){
System.out.println("......");
}
}
class Parrot extends Bird{
public void doStuff(){
System.out.println("I am parrot , and I am doing stuff");
}
public void fly(){
System.out.println("Bird is flying");
}
}
class Pigeon extends Bird{
public void doStuff(){
System.out.println("I am Pigeon , and I am White");
}
public void fly(){
System.out.println("Bird is flying");
}
}
public class TestOverriding {
public static void main(String aga[]){
Parrot bird=new Parrot();
bird.fly();
}
}
class Bird{
private void fly(){
System.out.println("Bird is flying");
}
private void eats(){
System.out.println("......");
}
}
class Parrot extends Bird{
public void doStuff(){
System.out.println("I am parrot , and I am doing stuff");
}
}
class Pigeon extends Bird{
public void doStuff(){
System.out.println("I am Pigeon , and I am White");
}
}

## Slide 58: Techniques of code refactoring (continued)
Inline methods
  // Before // After
int getRating() {
return(moreThanFiveLateDeliveri s()) ? 2 : 1;
}
boolean moreThanFiveLateDeliveries() {
return (numberOfLateDeliveries > 5);
}
int getRating() {
return ((numberOfLateDeliveries > 5) ? 2 : 1);
}

## Slide 59: Techniques of code refactoring (continued)
Inline classes
  // Before // After
class Person{
private string PersonName;
private string Address;
public int getTelephoneNumber() { }
}
class telephoneNumber extends Person{
private int areaCode;
private int number;
public int getTelephoneNumber() { }
}
class Person{
private string PersonName;
private string Address;
private int areaCode;
private int number;
public int getTelephoneNumber() { }
}

## Slide 60: Automated build and continuous integration
Continuous Integration (CI) is the practice of merging all developer working copies (code) with a shared mainstream several times a day. This includes:
  Developer checks-in the code as and when development is completed
  Building EAR/JAR scheduled as per desired frequency (Build process automated)
  Automated unit test cases (UT) / Regression test cases executed after every build
  Build failure / Issues with test cases report updated to developers
Tools supporting CI
Build Server (Example: Maven, Jenkins) are used:
  As code repository
  For automating builds
  To trigger UT execution
  To generate reports
Advantage of CI
CI helps to identify integration issues at an early stage and hence reduces re-work effort.

## Slide 61: Collective code ownership
Ownership:
Everyone is responsible for all the code. Therefore every one is allowed to change any part of the code.
Pair programming contributes to this practice. It helps create code visibility to more developers
Cons
  Risk of errors being introduced by programmers who cannot foresee dependencies – well defined unit test cases should address this problem
Pros
  Speeds up the development process since multiple programmers can fix issue
  Eliminates dependency on owner of the code

## Slide 62: A developer’s typical day
Start Planning
for the day
Pick up a task
Update task board
Write Unit
test case
Write/
Refactor/
Review
code
Local Build
Successful
Check-in
End of
the Day
NO
Go Home
Peacefully
Yes
Is check-in
Successful?
Yes
NO Fix build
Need new task
Work on existing task
Attend
Scrum Meeting
Is it time
for scrum
meeting

## Slide 63: 05
Agile - Testing

## Slide 64: Agile Test Quadrants
Agile testing covers all types of testing. The Agile Testing Quadrants provide a helpful taxonomy to help teams identify and plan the testing needed.

## Slide 65: Agile Test Quadrants Contd …
Testing quadrants have been based on the work done by Agile Manifesto signer “Brian Marick’s” four quadrant agile testing matrix
Quadrant 1:
Depicts Unit and Component Tests written by developers
Largely automated and represent a low cost of ensuring that the system works as intended.
Quadrant 2:
Depicts User facing story and functional tests.
Test the higher level features of the system and can be both Automated and Manual.
Quadrant 3:
Depicts system-level tests to determine the aggregate behavior of the system meets its usability and functionality requirements.
Largely Manual since they involve users and testers using the system in actual or via simulated deployment
Quadrant 4:
Depicts the tests to assure that the system meets in non-functional requirements.
Supported by tools such as load, performance or specialized tools.

## Slide 66: Role of a Tester
Testers are a seamless part of the team to improve and build quality into the system and work closely with the product owner. Following are the key aspects of an agile tester.
Communicates More: Tester is highly motivated to communicate and engage everyone who can help add value to the process and the product
Technical Excellence: Tester collaborates seamlessly with programmers, architects and product owners to ensure that issues are resolved on time and right people are communicated with the updates
Interpersonal Skills: Testers are highly interactive and analytical. These skills play a great role in working across the teams since Agile focusses more on individuals and interactions than process and tools
Identify Risks - Mitigate them where possible, and prioritizing the tasks to deliver the given product at the end of every sprint
Test Automation – Automate Integration/Quality Assurance/Acceptance test cases
Continuous Feedback - Provide continuous feedback to the entire development team on the status/progress of the product being designed.

## Slide 67: A tester’s typical day
Write
Automation
Scripts
Is code
Available?
Prepare
Test Data
Start Planning
for the day
Pick up (new) task
Attend
Scrum Meeting
Is it time
for scrum
meeting
Design acceptance
Test scenarios
(Test Cases)
Add to
Automation
Queue
Should it be
Automated?
No
Yes
Yes
Execute
Manual
Test Cases
Check-in TCs
in CI Tool
Monitor CI Test Results
And Code Coverage
End of
the Day?
No
Go Home
Peacefully
Yes
No

## Slide 71: Sprint retrospective
What is it?
  One to two hour meeting following each Sprint demo
  Attended by Product Owner, team, and Scrum Master
  Usually a neutral person will be invited in to facilitate
  Presents what’s working and what could work better
Why does the Retrospective matter?
  Accelerates visibility
  Accelerates action to improve

## Slide 72: Sprint retrospective – Four square method
Notes: GA: Use non-italics text

## Slide 73: Spot Quiz
Which practice does not fall under Technical best practices?
A
Automated build & Continuous Integration
C
Code Review & Rework
B
Automated Regression Testing
D
None of the above
06
Select the correct answer, then click Next.
Notes: Answer - D

## Slide 74: Spot Quiz
Retrospective meetings help us to_________.
A
Identify areas of improvement
C
Inspect and adapt
B
Recognize team members
D
All of the above
07
D
A and B Only
Select the correct answer, then click Next.
Notes: Answer -- D

## Slide 75: Module summary
You have completed this module on Introduction to Agile. You should now be able to:
State why Agile is important for software development
Define user story and share examples
List the characteristics of a Scrum Product Backlog
Relate Scrum roles with their responsibilities
Describe Scrum (Sprint) execution with its requirements
Identify technical best practices
Describe Sprint review and retrospective
75

## Slide 76: Reference links
Agile Trainings
https://w3-connections.ibm.com/wikis/home?lang=en#!/wiki/W9d84733e3267_4565_a7b4_7ff0f9177fa5/page/Trainings
Agile Books
https://w3-connections.ibm.com/wikis/home?lang=en#!/wiki/W9d84733e3267_4565_a7b4_7ff0f9177fa5/page/Agile Books
76